V-NEXUS

Real Estate Data Platform

PHASE 1 PLAN v2

Scraping + Data Pipeline + NestJS API + AI-Ready Architecture

Version 2.0  |  April 2026  |  Confidential

# 1. System Architecture (Final)

Core Decision Dual-language architecture: Python handles all data acquisition and AI/ML workloads. NestJS handles API serving and frontend communication. Both share the same PostgreSQL database. This design supports the long-term AI/ML roadmap without compromising API performance.

## 1.1 Three-Layer Architecture

| Layer | Technology | Responsibility | Language |
| --- | --- | --- | --- |
| Data Layer | Python + Playwright + httpx | Scraping, ETL, normalization, classification | Python |
| AI Layer | Python + PyTorch + Transformers | Fine-tuning LLM, NLP, V-Estimate model | Python |
| API Layer | NestJS + Prisma + Redis | REST API, auth, rate limit, serve frontend | TypeScript |
| Frontend | Next.js (Phase 2) | SSR web app, search, map view | TypeScript |
| Database | PostgreSQL + PostGIS | Shared database for all layers | SQL |
| Queue | BullMQ / RabbitMQ | Job queue between NestJS and Python workers | N/A |

## 1.2 Data Flow: Scraper to Frontend

Complete path of a property listing through the system:

- Step 1 (Python): Scraper fetches listings from nhatot.com API (httpx async, 3000/min)

- Step 2 (Python): Playwright opens browser, clicks reveal phone button, captures full phone

- Step 3 (Python): Pipeline normalizes address (34-province mapping), parses price, cleans title

- Step 4 (Python): Classifier scores broker vs owner, property type, quality score

- Step 5 (Python): Writes clean data directly to PostgreSQL (SQLAlchemy / psycopg2)

- Step 6 (NestJS): Prisma reads from same PostgreSQL, serves via REST API

- Step 7 (Next.js): Frontend fetches from NestJS API, renders listings

How Python writes to DB that NestJS also uses Both layers connect to the SAME PostgreSQL instance. Python uses SQLAlchemy (writes). NestJS uses Prisma (reads + API writes). Schema is defined in Prisma, Python follows the same table structure. When Prisma migration adds a new column, Python adapts accordingly.

# 2. Tech Stack (Final Decision)

## 2.1 Confirmed Technologies

| Component | Technology | Why This Choice |
| --- | --- | --- |
| Backend API | NestJS (TypeScript) | Module architecture, DI, guards, interceptors, Prisma integration |
| Database | PostgreSQL 16 + PostGIS | Geospatial queries, JSONB for raw data, full-text search |
| ORM (API side) | Prisma | Auto-migration, type-safe queries, schema = source of truth |
| ORM (Python side) | SQLAlchemy + psycopg2 | Mature, async support, works with same PostgreSQL |
| Cache | Redis | API response cache, rate limiting, session management |
| Scraper HTTP | Python httpx (async) | 10 concurrent requests, 3000 listings/min proven |
| Scraper Browser | Python Playwright | Phone reveal, Cloudflare bypass, already tested 98.7% |
| Job Queue | BullMQ | NestJS native, schedule scraping jobs, retry logic |
| AI/ML Framework | PyTorch + Transformers | Fine-tuning LLM, NLP classification (future) |
| NLP Vietnamese | underthesea | Vietnamese tokenization, NER, POS tagging |
| Container | Docker Compose | PostgreSQL + Redis + NestJS + Python workers |
| Frontend | Next.js 14+ (Phase 2) | SSR for SEO, React ecosystem |

Why Keep Python for Scraper (not rewrite to TypeScript) 1) Scraper code already tested and working (148/150 phones revealed). 2) AI/ML roadmap requires Python (PyTorch, Transformers, underthesea). 3) Scraper + AI share same language = same team can maintain both. 4) Playwright API is 99% identical in Python and TS. 5) Cost of rewrite > cost of maintaining 2 languages.

# 3. Project Structure

| Path | Language | Purpose |
| --- | --- | --- |
| backend/ | TypeScript | NestJS API application |
| backend/src/listings/ | TypeScript | REST API: CRUD, search, filter, pagination |
| backend/src/auth/ | TypeScript | API key management, JWT, rate limiting |
| backend/src/analytics/ | TypeScript | Market stats endpoints (reads from DB) |
| backend/prisma/schema.prisma | Prisma | Database schema = single source of truth |
| services/ | Python | All Python services |
| services/scraper/ | Python | Scraper: nhatot, facebook, batdongsan |
| services/pipeline/ | Python | ETL: normalize, classify, quality score |
| services/ai/ | Python | AI/ML: fine-tune LLM, NLP, V-Estimate (future) |
| services/common/ | Python | Shared: DB connection, models, utils |
| frontend/ | TypeScript | Next.js web app (Phase 2) |
| database/ | SQL | Seed data, reference data (provinces, wards) |
| docker/ | YAML | Docker Compose: PostgreSQL, Redis, services |
| data/ | JSON | Raw + clean scraped data (git-ignored) |

## 3.1 How Python Connects to NestJS Database

Python services write directly to PostgreSQL. NestJS reads from the same database:

| Operation | Who Does It | How |
| --- | --- | --- |
| Define schema | NestJS Prisma | prisma/schema.prisma defines all tables |
| Run migrations | NestJS Prisma | npx prisma migrate dev creates/updates tables |
| Write scraped data | Python SQLAlchemy | INSERT INTO properties (...) via psycopg2 |
| Read for API | NestJS Prisma | prisma.property.findMany() type-safe queries |
| Write from API | NestJS Prisma | User actions: save search, mark favorite |
| Read for AI training | Python SQLAlchemy | SELECT * FROM properties for training data |
| Write AI results | Python SQLAlchemy | UPDATE properties SET v_estimate = ... |

Schema Sync Strategy Prisma owns the schema. When Prisma adds a column (npx prisma migrate dev), Python code is updated to include the new column in INSERT statements. A shared schema validation test runs in CI to verify both sides match.

# 4. Database Schema

Auto-Migration No manual SQL scripts. Prisma schema.prisma is the single source of truth. Run 'npx prisma migrate dev' to create/update all tables automatically.

## 4.1 Property Model (Core DTO)

| Field | Type | Written By | Note |
| --- | --- | --- | --- |
| id | UUID | System | Auto-generated primary key |
| source | String | Python scraper | nhatot, facebook, batdongsan, muaban |
| sourceId | String | Python scraper | Original ID from source platform |
| title | String | Python pipeline | Cleaned: no emoji, normalized |
| description | String? | Python scraper | First 500 chars |
| propertyType | Enum | Python classifier | chung-cu, nha-o, dat-nen, biet-thu... |
| transactionType | Enum | Python classifier | ban, cho-thue, sang-nhuong |
| price | BigInt? | Python pipeline | VND, validated range |
| pricePerM2 | BigInt? | Python pipeline | Calculated: price / area |
| area | Float? | Python scraper | Square meters |
| province | String? | Python pipeline | New 34-province system |
| ward | String? | Python pipeline | New ward name (post 07/2025 merger) |
| street | String? | Python scraper | Street name |
| districtLegacy | String? | Python pipeline | Old district (reference only) |
| lat / lng | Float? | Python scraper | GPS coordinates from source |
| phoneFull | String? | Python Playwright | Full 10-digit phone from reveal |
| phoneMasked | String? | Python API | Masked: 090633**** |
| posterType | Enum | Python classifier | moi_gioi, chu_nha |
| qualityScore | Int | Python classifier | 0-100, 14 criteria |
| rawData | Json? | Python scraper | Original data for reprocessing / AI training |
| vEstimate | BigInt? | Python AI (future) | AI-predicted property value |
| aiTags | String[]? | Python AI (future) | AI-generated tags and labels |
| embeddingVector | Float[]? | Python AI (future) | Vector embedding for similarity search |

Unique constraint: (source, sourceId). Indexes on: province, propertyType, price, PostGIS spatial.

# 5. AI/ML Roadmap (Why Python is Essential)

Long-term Vision V-Nexus will train custom AI models on accumulated real estate data. This is only possible with Python ecosystem (PyTorch, Transformers, Hugging Face). The scraper being in Python means the same team and language handles data collection AND model training.

## 5.1 AI Features Pipeline

| Feature | Model/Technique | Training Data | Phase |
| --- | --- | --- | --- |
| V-Estimate (property valuation) | Gradient Boosting / Neural Net | Accumulated listing prices by area/type | Phase 2 |
| Smart Classification | Fine-tuned BERT/PhoBERT | Listing titles + descriptions in Vietnamese | Phase 2 |
| Listing Quality Scorer | Fine-tuned LLM | Human-labeled quality ratings | Phase 3 |
| Duplicate Detection (NLP) | Sentence embeddings + cosine sim | Pairs of same/different listings | Phase 2 |
| Price Prediction | Time-series + location features | Historical price data by ward | Phase 3 |
| Chatbot (search by text) | RAG with fine-tuned LLM | All listings as vector embeddings | Phase 3 |
| Scam Detection | Anomaly detection + NLP | Known scam patterns + user reports | Phase 3 |

## 5.2 AI Infrastructure

| Component | Technology | Purpose |
| --- | --- | --- |
| NLP Vietnamese | underthesea / PhoBERT | Tokenize, NER, POS tagging for Vietnamese |
| Fine-tuning | Hugging Face Transformers + LoRA | Efficient LLM fine-tuning on consumer GPU |
| Vector DB | pgvector (PostgreSQL extension) | Store embeddings in same DB, no extra service |
| Training Pipeline | PyTorch + Lightning | Model training, validation, checkpointing |
| Serving | FastAPI + ONNX Runtime | Serve trained models as API endpoints |
| Data Labeling | Label Studio (self-hosted) | Human annotation for training data |

## 5.3 Why rawData Field is Critical for AI

Every scraped listing stores the complete original JSON in rawData. This enables:

- Reprocessing: re-run pipeline when algorithms improve without re-scraping

- Training data: raw text provides rich features for NLP models

- Feature engineering: extract new signals from historical data

- Data versioning: track how source platforms change their data format

# 6. Data Acquisition (Proven)

## 6.1 Sources and Results

| Source | Method | Tested | Result |
| --- | --- | --- | --- |
| nhatot.com (API) | Python httpx async | 19,496 listings | 3,000 listings/min, 100% success |
| nhatot.com (Phone) | Python Playwright | 150 phones | 1,161/hour, 98.7% success rate |
| Facebook Groups | Apify Actor | 96 posts | 98% price parse, 95% location parse |
| batdongsan.com.vn | Apify (Phase 2) | Access proven | Cloudflare bypassed via Playwright |
| muaban.net | Apify (Phase 2) | Access proven | Cloudflare bypassed via Playwright |

## 6.2 Address Normalization (34-Province System)

| Metric | Before | After |
| --- | --- | --- |
| Provinces | 63 | 34 (29 merged, effective 01/07/2025) |
| Districts | 696 | 0 (level eliminated) |
| Wards | 10,051 | 3,321 (67% merged/renamed) |
| Address format | Province > District > Ward | Province > Ward (2-tier) |

Reference data from provinces.open-api.vn: province_mapping.json, ward_name_mapping.json.

Full key mapping (province + district + ward) prevents cross-province collisions.

# 7. Implementation Timeline

| Week | Track | Milestone |
| --- | --- | --- |
| W1 | Infra | Docker Compose: PostgreSQL + PostGIS + Redis |
| W1-2 | Backend | NestJS project setup, Prisma schema, first migration |
| W2-3 | Python | Port scraper scripts to services/ structure, SQLAlchemy models |
| W3-4 | Integration | Python scraper writes to DB, NestJS reads via Prisma |
| W4-5 | Pipeline | Address normalization, classifier, quality score in Python |
| W5-6 | API | NestJS REST endpoints: listings, search, filter, pagination |
| W6-7 | Cron + Queue | BullMQ triggers Python scraper, hourly cycle |
| W7-8 | Testing + Deploy | Integration tests, Docker deploy, documentation |
| W8+ | AI Prep | rawData accumulation, data labeling setup, PhoBERT exploration |

## 7.1 Definition of Done (Phase 1)

- PostgreSQL running with auto-migrated schema (Prisma)

- Python scraper cron: 500+ listings/hour with full phone numbers

- Data pipeline: address normalized, broker/owner classified, quality scored

- NestJS API: 5+ endpoints serving clean listing data

- 5,000+ listings in database (accumulated over first week)

- Docker Compose: one-command deployment

- rawData stored for every listing (AI training data accumulation)

# 8. Python-NestJS Communication

Three patterns available, use appropriate one for each use case:

## 8.1 Pattern A: Shared Database (Primary)

Used for: Scraping pipeline (95% of communication) Python writes cleaned listings to PostgreSQL. NestJS reads via Prisma. No HTTP overhead. Real-time: NestJS sees new data as soon as Python commits the transaction. Simplest pattern.

- Python: INSERT INTO properties (...) VALUES (...) ON CONFLICT (source, source_id) DO UPDATE

- NestJS: prisma.property.findMany({ where: { province: 'TP HCM' }, orderBy: { scrapedAt: 'desc' } })

## 8.2 Pattern B: Message Queue (For Jobs)

Used for: Triggering scrape jobs from NestJS dashboard NestJS admin panel triggers a scrape job. BullMQ sends message to Python worker. Python scrapes, writes to DB, marks job complete. NestJS polls job status.

- NestJS: queue.add('scrape-nhatot', { region: 13000, count: 500 })

- Python: worker listens to Redis queue, executes scraping, writes results to DB

## 8.3 Pattern C: Internal REST API (For AI Services)

Used for: AI model predictions (Phase 2+) Python runs FastAPI service for AI models. NestJS calls Python API when user requests a V-Estimate or smart search. Decoupled: AI service can scale independently.

- Python: FastAPI server at :8000 with endpoints like POST /predict/price, POST /search/semantic

- NestJS: axios.post('http://ai-service:8000/predict/price', { area, ward, type })

# 9. Risks & Mitigations

| Risk | Impact | Mitigation |
| --- | --- | --- |
| Schema sync (Prisma vs SQLAlchemy) | High | CI test validates both sides match; Prisma is source of truth |
| nhatot blocks Playwright | High | Stealth mode, rotate UA, rate limit, Apify proxy fallback |
| nhatot API changes | High | Schema versioning, alert on response changes, raw data preserved |
| 2 languages = 2x complexity | Medium | Clear boundary: Python = data, TypeScript = API. Shared DB only. |
| AI model performance | Medium | Start simple (regex/rules), gradually add ML as data accumulates |
| Cloudflare escalation | Medium | Apify residential proxies, reduce concurrency, off-peak scraping |

# 10. Phase 2+ Roadmap

## 10.1 Additional Data Sources

- batdongsan.com.vn: Custom Apify Actor (Cloudflare bypass proven)

- muaban.net: __NEXT_DATA__ extraction via Playwright

- 10+ Facebook BDS Groups: Scale Apify scraping

## 10.2 AI Features

- V-Estimate: Property valuation model (Gradient Boosting on price/area/location)

- Smart Search: Semantic search using PhoBERT embeddings + pgvector

- Auto-Classification: Fine-tuned LLM replaces regex classifier

- Price Index: Monthly market index by ward (like Zillow ZHVI)

- Scam Detection: Anomaly detection on price + poster behavior

## 10.3 Frontend (Next.js)

- Map + List view synchronized (Zillow pattern)

- Advanced filters, SSR for SEO

- Zalo integration for alerts

## 10.4 Monetization

- Featured Listings, Agent Ads, Data API tiers, Developer Partnerships

- All consumer features FREE (VN market requirement)

End Goal V-Nexus becomes the most data-rich, AI-powered real estate platform in Vietnam. The Python + NestJS dual architecture ensures we can build cutting-edge AI features without compromising API performance or developer experience.